## Slide 1: P2P - The Octopus
AHMAD, FARHAN
ALIPOURSIMAKANI, KAMRAN
ANDERSSON EKSTRÖM, MAX
BERNTSSON, FREDRIK
CHADALAPAKA, GAYATRI
IQBAL, NAYYAR
KUKKAPALLI, NAGA VYSHNAVI
NYHLÉN, JESPER
ROUTHU, VENKATA SAI KALYAN
ZAREI, KAMBIZ

## Slide 2: Project description
-P2P application
-Bootstrap server
-Dark content
-GUI
-Secure communication
Notes: Fredrik 2-6

## Slide 3: System architecture
Bootstrap server
-Backend
-Database
Clients
-GUI
-Backend
-Database

## Slide 4: GUI

## Slide 5: Technical challenges
-Java
-Integration
-Maven, build and dependency
-Threading
-Protocol

## Slide 6: Working in a large groups
-Meetings
-Getting organized, sub teams
-Working effectively (Split tasks)
-Group room
Notes: how was it to work in a large group: challenges, failures, success stories

## Slide 7: Software development techniques
Agile development
Sprint based
Weekly meetings(Successes, Problem, Progress)
Notes: Kambiz 7-10

## Slide 8: Using GitLab
-Git
-Issues
-Milestones
-Readme
Notes: how did you use of the management tools in GitLab? Did you find them helpful? If not, what was missing/difficult?

## Slide 9: Experiences
-Java
-Work together
-Define modules/APIs etc earlier
-Git
Notes: leassons learned? what would you do different?

## Slide 10: Improvements for next year
-Skip Project Libre
-More regular feedback on documentation
-More teacher meetings
-Focus on documenting some parts